Decision Analysis & Resolution Process

Revision History

| Version Number | Creation/ Revision Date | Prepared /Updated By | Reviewed By | Approved By | Change Description |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 20.12.2023 | Rajashree M. | Jayanta C. | Jayanta C. | Baseline the process |

Table of Contents

1	Objectives	4

2	Scope	4

3	Acronyms and Abbreviations	4

4	Entry Criteria	4

5	Inputs	4

6	Process Description	4

7	Recommendations	6

8	Permitted Tailoring	6

9	Measures	6

10	Validations	6

11	Quality Records	6

12	Exit Criteria	6

13	References	6

Objectives

The Decision Analysis and Resolution involves establishing guidelines to determine which issues should be subject to a formal evaluation process and apply. This process describes how to Identify, analyze and decide on a particular solution using a formal evaluation process that will evaluate different alternative solutions against established criteria.

Scope

This process is applicable to all types of projects that are developed and managed at *******.

Acronyms and Abbreviations

| Acronym/ Definition | Description |
| --- | --- |
| CC | Configuration Controller |
| DEV | Developer |
| MD | Managing Director |
| DO | Development Owner |
| PM | Project Manager |
| TST | Tester |
| SQA | Software Quality Assurance |
| VSS | Visual Source Safe |

Entry Criteria

- A problem that needs a formal evaluation

- A request from the Project Management Team

Inputs

- Project Plan

- Issues

- Available information or data

- Risk Management plan and associated risks

Process Description

| S.No | Description | Quality Record | Responsibility |
| --- | --- | --- | --- |
| 1 | Identify problems for formal evaluation from - Medium or High risks that affect the project objectives - Impact of the problem is costlier than the cost of evaluation process - The problem has not yet been previously handled | DAR Process | PO |
|  | Set up criteria for evaluation of the problems |  |  |
| 2 | Identify the technical, environmental, price and other related parameters for evaluation. The above can be used from the existing historical database | DAR template | PO / DO |
| 3 | Set the rating ranges like 1-5 and also the value for each of the ranges( E.g. 1- poor and 5 – Brilliant) | DAR template | PO / DO |
| 4 | Provide weights to each of the parameters | DAR template | PO / DO |
| 5 | Determine the upper and lower limit for each of these parameters | DAR template | PO / DO |
| 6 | Review the evaluation details by a Senior management team | DAR template | PO |
| 7 | Identify alternate solutions for the problems by any of the following means - Team meetings - Literature survey - To evaluate design alternatives - To evaluate different tools - To recruit any critical resources - To send any resource to onsite | DAR template | Team |
| 8 | Evaluate the different alternate solutions and arrive at the ranking - The ranking should be based on the weighted average - The evaluation can be done using different set of activities that may include simulation, inputs from past historical data, journals or from the appropriate resources - The evaluation should be done by the person identified by the Project Manager and should be someone competent enough to carry out the task. - The evaluation details should include the rankings of each of the alternative solutions, justification for their rankings and approach/methods used for this initiative - These evaluation details should be documented and reviewed by the selected team identified by their project owner. | DAR template | Team |
| 9 | Select the solution based on the evaluation done and the yardstick applied to evaluate. Check whether the selection will ensure the achievement of project goals and is cost effective. | DAR template |  |
| 10 | Circulate the documented selection method, the process used and inform the stakeholders of the decision to go with the solution evaluated. | DAR template |  |
| 11 | All the identified risks associated in selecting the design alternatives should be tracked in the Risk Register | DAR Template |  |

Recommendations

None

Permitted Tailoring

Refer tailoring guidelines

Measures

- Effort spent on DAR  activities

- Comparison of the DAR activity cost and impact cost of the problem

Validations

Review of DAR template

Quality Records

- DAR Guidelines

- Risk Register

Exit Criteria

DAR template and selection recommendation

References

CMMI V 3.0

Process Area: Decision Analysis and Resolution