Tailoring & Deviation Guidelines

Revision History

| Version Number | Creation/ Revision Date | Prepared /Updated By | Reviewed By | Approved By | Change Description |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 18.04.2023 | Rajashree M. | Jayanta C. | Jayanta C. | Baseline Version |

Table of Contents

1	Purpose	4

2	Scope	4

3	Intended Audience	4

4	Definitions, acronyms and abbreviation	4

5	Description	4

5.1	Process Selection Categorization	5

5.1.1	Custom Process	5

5.1.2	Light Weight	5

5.1.3	POC Process	5

5.1.4	Customer Specific Process	5

5.2	Tailoring Criterion	6

5.2.1	Type of Project	6

5.2.2	Size of Project	6

5.2.3	Customer Specific tools and templates	6

5.2.4	Clients Governed Projects	6

5.2.5	Life Cycle – Full or Partial	6

5.3	Critical Processes/Components which cannot be deviated	6

5.4	Tailoring’s Allowed	7

5.4.1	Tailoring’s Identified and Approved	7

5.5	Tailoring’s Organizational Process	7

6	Stakeholder’s Matrix	8

7	References	8

8	Glossary	9

Purpose

The purpose of this guideline is to detail the tailoring criterion, accepted tailoring for the procedures, enlist the processes which cannot be tailored and also detail the process to be followed for tailoring.

Scope

The guidelines are followed for arriving at the tailoring on procedures and process elements in Organizational Process. This is applicable to all projects in ************* LTD.

Intended Audience

This guideline is primarily for use by Project Owners and Group Leaders in ************* to identify and adopt suitable tailoring in their projects to meet the project goals.

Quality group members may also use this guideline to understand the tailoring that have been identified and approved by Quality Head.

Definitions, acronyms and abbreviation

| Abbreviation | Description |
| --- | --- |
| SQA | Software Quality Assurance |
| SEPG | Software Engineering Process Group |

Quality group members may also use this guideline to understand the tailoring that have been identified and approved by Quality Head.

Description

Tailoring a process means changing, or adapting the organizational process description to suit project need for a particular business result. For example, a project in ************* establishes its defined processes by tailoring from the organization’s set of standard processes Organizational Process to meet the objectives, constraints, and environment of the project.

Tailoring guidelines describe what can and cannot be modified and identify process components that are candidates for modification.  Tailoring guidelines are described here to enable projects in ************* to implement standard processes appropriately to meet the project objective.

Tailoring guidelines cover

(1) Criterion for applying tailoring’s,

(2) Listing the processes which cannot be tailored,

(3) Tailoring the life-cycle model to fit project needs and

(4) Describes the procedure that needs to be followed for establishing the project's defined process (Project PMP) by tailoring the organization's set of standard processes (Organizational Process)

Process Selection Categorization

Process category selection is based on the man hours (Efforts) of the project and the selection of process is mentioned below and described.

Fig: 01

Custom Process

Projects which gets executed more than 500 man hours will follow custom process defined in the Q-Step

Light Weight

Projects which gets executed between 100 to 500 man hours will follow light weight process defined in the

Q-Step

POC Process

Projects which gets executed as prototype, pilot, sample and part of product will follow POC process defined in the Q-Step

Note: POC converted to new project should be treated as new project and should follow the process as defined in section 5.1

Customer Specific Process

Projects which gets executed less than 100 man hours will follow customer specific process as per customer requirement

Tailoring Criterion

Following text gives the tailoring criterion that will guide the type and extent of tailoring in any ************* LTD projects.

Type of Project

The type of the project could be one of these - maintenance, development, and maintenance with enhancement, conversion, testing or retrofit. Projects can and should tailor the Organizational Process based on the type of projects.

Size of Project

Depending on the size of the project some procedures, process elements may not be directly applicable. In such cases tailoring may be opted for. Also please refer to Methodology for Small System development for internal systems development.

Customer Specific tools and templates

A project team can tailor the procedures or process elements to suit the project team if customer specific tools and templates are supposed to be used in the project.

Clients Governed Projects

Projects team where customer governs the project with its procedures, templates and tools then tailoring can be done. Typically small project teams with Project Owner from Client fall under this category.

Life Cycle – Full or Partial

In Projects, where the Client location carry out some part of the life cycle and remaining are done in ************* LTD then tailoring can be done. Typically the analysis/impact analysis or the regression testing/integration testing are done by our counterparts (while this may not be always true).

Critical Processes/Components which cannot be deviated

The following section identifies the critical processes that cannot be deviated, as they are most critical to delivery.

- Review of critical work products

- Logging of defects and tracking them to closure

- Delivery Inspection

- Daily TSA logging

- Verification activities for each delivery before submitting to client in case of partial life cycle. Example – if project team in ************* is responsible for Analysis then Analysis review has to be done and this V&V activity cannot be deviated.

Tailoring and deviation in a project have to be revisited regularly (at least Quarterly) by Project Owner (with help from SQA) and attempt should be made to adapt/improve to comply with Organizational Process.

Tailoring’s Allowed

Tailoring tabulated below gives the process area wise tailoring that can be taken by project teams on project specific procedures to be followed in the respective projects

These tailoring’s have to be agreed upon by the respective SQA for the project and SEPG Committee/Quality Head as pet the process mentioned in section 5.5

Tailoring’s Identified and Approved

| S. No. | Process Area | Artifact name | Tailoring Criteria | Tailoring Description |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |
| 16 |  |  |  |  |
| 17 |  |  |  |  |
| 18 |  |  |  |  |

Tailoring’s Organizational Process

Following is the procedure for identifying and implementing the tailoring’s in *************

Identifying of Tailoring in ************* would happen in two ways.

  - Identified by SEPG and ingrained in procedure

  - Identified during the course of project and will be part of project PMP

All tailoring’s/deviations to be approved by SEPG/Quality Head

Quality Head or the assignees approves the PMP

All the tailoring’s will be studied regularly by SEPG representatives and will be made part of the procedure if they qualify as a process change based on the number of projects taking the tailoring’s

All identified tailoring’s will be made available in the in the repository for identification and usage by other projects.

Stakeholder’s Matrix

| Activities |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Head ************* | Quality Head | SEPG | SQA | Quality Lead | Project Teams |
| Process Management |  |  |  |  |  |  |
| Define and Update Process Element/Assets |  | A | I | S | R | S/C |
| Pilot Process Elements |  | A | I | S | R | S |
| Deploy Process Element |  | A | I | S | R | S/C |
| Perform Process Training |  | A |  | S | R | S/I |
| Facilitate Process |  | C |  | R | S/C |  |
| Maintain Knowledge Base Repository |  | A | I | S | R | C |
| Collect and Analyze Improvement Proposal |  | A | I | S | R | I |
| Pilot Improvements | I | A | C | S | R | S |
| Deploy Innovations |  | R | C/S | S | S | S |
| Process Evaluate/Assess/Appraise | A/I | R | C | S | S | S |
| Reuse Process Improvement Proposal |  | A | I | S/R | S | R |

| R | Responsible | Person who owns the problem/project |
| --- | --- | --- |
| A | to whom R is Accountable | He or she must sign or approve the work before it is OK |
| S | can be Supportive | Can provide resources or can play a supporting role in implementation |
| C | Should be Consulted | has information and/or capability necessary to complete the work |
| I | Should be Informed | must be notified of results, but need not be consulted |

References

All process elements will be referencing this guideline.

Glossary

Tailoring (Process) - To make, alter, or adapt a process description for a particular end. For example, a project tailors its defined process from the organization's set of standard processes to meet the objectives, constraints, and environment of the project

Deviation – A complete change or variation from the organization’s defined process / project’s defined process generally sought for the business reasons or too due to some constraints in which the project operates.

Concession- A short term temporary variation from the organization’s defined process / project’s defined process for some situation (e.g.: for a particular iteration or for a particular release etc.) in project life cycle.

Q-Step- Contains the definitions of the processes that guide all activities in an organization. These process descriptions cover the fundamental process elements (and their relationships to each other) that must be incorporated into the defined processes that are implemented in projects across the organization. A standard process enables consistent development and maintenance activities across the organization and is essential for long-term stability and improvement

Project Defined Process- Provides a basis for planning, performing, and improving the project’s tasks and activities